Technical Meeting Minutes

Adjustable Arm Prosthetic

# Meeting Details

| Date | 2026-01-24 | Time | 1:00-2:00 |
| --- | --- | --- | --- |
| Location | Zoom Meeting | Facilitator | Basel Abumailish |
| Recorder | Basel Abumailish | Meeting Type | Design Review / Technical Progress |
| Attendees | Basel Abumailish, James Briscoe, Eric Carlos | Optional | N/A |
| Pre-reads | Previous Weekly Meeting Minutes, Milestone Report 1 | Recording | N/A |
| Related Tickets |  | Repository | https://github.com/ecarlos03/Senior_Project |

# Purpose / Objectives

- Review Blender design progress for finger joints and sockets — Basel/ James

- Discuss mechanical limitations identified in finger joint testing — Basel

- Review progress on telescoping rod and structural considerations — James

- Discuss design and layout for forearm — James

- Circuit and coding progress update — Eric

- Had meeting with Professor Han about circuit design saturday from 6-7:30pm - Eric

- Work on Flow chart and schematic diagram for project - Eric

- Work on GitHub links and files - Eric/James

# Agenda

- Phase 1 (Design) tasks remain on track

- Finger/hand design is progressing, with focus shifting to ball joint geometry to improve the range of motion

- Forearm and elbow layout continues to align with initial Gantt milestones

- No major schedule delays identified at this time

# Gantt Chart and Development Progress Review

# GitHub Link Share and Updates

https://github.com/ecarlos03/Senior_Project.git -Eric/James

# Links / Artifacts

https://app.cirkitdesigner.com/project/1fe1960a-15b2-40e8-987d-4e9e13111ca5

Extending rodV4 Printed well needs to create a bigger locking pin for the next model.

Knuckle V?

Flow Chart Design

Circuit Design With E-stop and new actuator motor and Dc motor simulating Actuator motor

Dimensions for Electronics: (Keep in mind when designing forearm)

LxWxH

69.088 x 55.118 x 18.034 mm [Battery Pack]

43 x 43 x 28 mm [Motor Driver]

40.7 x 19.7 x 42.9 mm [Micro Server]

68.6 x 53.4 x  18 mm [Arduino]

84 x 55 x 8 mm [Bread Board]

70 x 22 x 18 mm [DC motor]

64.5-74.5mm extension [Actuator Length]

# Key Updates / Context

- Initial finger joint designs were found to be too restrictive, limiting motion to ~10°

- Ball-joint based designs are being explored to allow up to 90° of motion while maintaining structural integrity

- Blender modeling focused on creating hollow cylindrical sockets with partial retaining lips to capture the joint ball

- Continued emphasis on internal cable routing to prevent external wear or damage

# Discussion Notes

Finger Joint Design

- Ball joint geometry is being implemented to improve finger articulation

- Retaining lips are being designed asymmetrically to allow snap-in assembly while limiting backward motion

- Clearance and tolerances are being evaluated to ensure compatibility with 3D printing

Mechanical Structure

- Telescoping rod design still requires refinement to ensure secure locking under load

- Discussion centered on using pins or mechanical stops to prevent collapse during use

Electronics and Coding

- Circuit simulations continue, with focus on separating actuator and self-lacing controls

- Emergency stop logic remains a key requirement for safety

# Decisions

| ID | Decision | Owner | Rationale / Notes |
| --- | --- | --- | --- |
| D-1 | Move forward with ball-joint based finger joints | Basel / James | Allows a greater range of motion and more natural finger movement |
| D-2 |  |  |  |

# Action Items

| ID | Action | Owner | Due | Priority | Status | Notes / Link |
| --- | --- | --- | --- | --- | --- | --- |
| A-1 | Refine ball-joint finger design in Blender | Basel | 2026-01-30 | P1 | In Progress | Focus on motion limits and snap-fit lip |
| A-2 | Improve the telescoping rod locking mechanism | James | 2026-01-30 | P1 | In progress | Investigate pin-based locking |
| A-3 | Continue circuit simulation and coding tests | Eric | 2026-02-02 | P1 | In progress | Ensure independent control and E-stop |

# Risks / Blockers

Finger joint motion limitations

- Impact: Medium

- Mitigation: Transition to ball-joint design with controlled rotation limits

Mechanical locking reliability for the telescoping rod

- Impact: Medium

- Mitigation: Introduce mechanical pins or defined locking slots

# Open Questions

How much clearance should be allowed in the ball joint to balance smooth motion and structural strength?

- Owner: Basel

- Target Date: 2026-01-30

How will the extending rods (interior forearm) and outer extension rods (exterior elbow/bicep) connect to the prosthetic?

# Next Meeting

Date/Time: 2026-01-31, Time TBD

Proposed agenda:

- Review updated finger joint models

- Evaluate telescoping rod locking revisions

- Check alignment with next milestone goal