EE490AL/BIO490AL Weekly Meeting Minutes

[Adjustable Arm Prosthetic]

# Meeting Details

| Date | [2026-01-10] | Time | [5:00-6:00] |
| --- | --- | --- | --- |
| Location | [Zoom Meeting] | Advisor | [Airs Lin] |
| Recorder | [James Briscoe] | Meeting Type | [advisor discussing] |
| Attendees | [Basel Abumailish, James Briscoe, Eric Carlos ] | Optional | [memorandum] |
| Pre-reads | [Links / Docs] | Recording | [Link / N/A] |
| Reference | [Links / Docs] | Repository | [Repo] |

# Purpose / Objectives

Discuss the objectives of the adjustable arm prosthetic with our advisor and address any issues that he may bring up.

Discuss any issues with design, coding, and electronics that might set us back with our schedule.

Discuss similar designs in prosthetics and figure out the pros and cons of certain designs.

Discuss milestone 1 and where we currently sit with the schedule.

# Agenda

Review the base design of the prosthetic and discuss the placement of all the electronic components and how we will address cable management.

Review design and make sure each part is optimized for its function and discuss which parts will be stationary or moveable.

Review successful robotic models such as open bionics hero arm and look at 3D print models such as the Enable hand to see what is successful and what isn’t.

Discuss everything that has been achieved so far and where we sit on the schedule and make sure to prioritize anything that is behind on schedule and figure out why we are behind.

Links / Artifacts

https://openbionics.com/hero-arm-overview/

https://hub.e-nable.org/p/devices?p=Phoenix+v2+Hand

# Key Updates / Context

Base layout for the prosthetic

Base design for hand

Base design for fingers

Base circuit design for electronics

Decided material for inner cup

Base design for the telescoping rod

Base design for self lacing mechanism

# Discussion Notes

1.) Base layout for the prosthetic

- We want to make sure that all electric components in the upper arm will be secured to the prosthetic when they are on the outside, but will have cutouts on the inner arm to ensure the circuit board and all pieces won't shift during use.

- Question: How is the actuator going to lay in the forearm? Is it going to be above or below the telescoping rods?

2.) Design for fingers/ hands

- We want to make sure the fingers in the hand can close properly to hold objects firmly when the actuator turns on and pulls the cables.

- Question: In the original idea the fingers were just connected with cables, are we still just keeping them held with cables?

3.) Circuit design for electronics

- We want to make sure the electronics operate properly with each other and are tested fully on simulation before testing the actual components.

- Question: Will the self lacing mechanism be on a separate button than the actuator?

4.) Material for the inner cup and self lacing material

- We want to make sure that the prosthetic is comfortable for the user and decided to line the upper cup with a workout band to have more stability in the pairing.

- Question: Should we put workout bands in between the cables and the user to increase comfortability and ensure the self tightening doesn't loosen or slip off the user?

5.) Base design for the telescoping rod

- The whole point of the adjustable arm prosthetic is to be able to grow with the user so creating a solid telescoping rod to be able to extend and handle weight is important.

- Question: Should we have the telescoping rod fully extended? If we extend too far it might decrease the amount of weight it holds if the rod is hollow?

6.) Base design for self lacing mechanism

- For the self lacing mechanism to work it needs some sort of apparatus to house the motor and laces. It will be a cylinder with wheels that will tie into the laces and then the motor will drive the wheels to spin and pull the lace causing it to hold onto the user.

- Question: How will the motor interact with the wheels in the housing? How will it drive the wheels?

# Decisions Items

| Item | Decision | Owner | Rationale / Notes |
| --- | --- | --- | --- |
| 1 2 3 4 5 6 | We will design it so the rods go below or around the actuator We will create ball joint fittings for the knuckles to stay interlocked when not under tension The self lacing will have a separate button than the actuator The workout bands will be used in between the cables and the user The rod will only telescope to certain lengths (about a quarter of the rod) and lock in certain positions The rod will extend from the motor and secure through the wheels which will attach to the cables to secure to the user. | James/ Basel James/ Basel Eric Basel James Eric | Make sure they don't interfere with the operation of the actuator. Make sure the fingers don't hang freely when they aren't under tension from the actuator To ensure the two components will operate independently each will have a button This will ensure the prosthetic is secured and decrease uncomfortability to the user This will ensure a better structural integrity for the rod and decrease any chance of failure This will ensure the self lacing system can tighten properly |

# Action Items

| Item | Action | Owner | Due | Priority | Status | Notes / Link |
| --- | --- | --- | --- | --- | --- | --- |
| 1 2 3 4 5 6 | Create a basic layout of the arm to ensure the rods won't interfere with the actuator Create a model of the knuckle on blender so we can have a 3D model of how it will work Create a circuit with all the components on an application to test and ensure they can operate together how they are needed. Test the workout bands and figure out a way to apply them into the cup and cables Create a working telescoping rod that can lock on blender Create a model in blender with 3 operating wheels | James/ Basel James/ Basel Eric Basel James Eric | 2026/01/19 2026/01/19 2026/01/28 2026/01/16 2026/01/21 2026/01/21 | 2 1 1 2 1 2 | In Progress In Progress In Progress In Progress In Progress In Progress | Make sure to account for the measurements of all components Make sure to create a model that can pair and act as a knuckle Make sure to test and simulate all operations to check for any failures Verify material is safe for extended skin contact Make sure it locks when extended Make sure the wheels fit properly in the tube and can still have room to spool the line |

# Risks / Blockers

• [Knuckles and joints]

– Impact: [Med]

– Mitigation: If we can't get the knuckles to pair properly we can switch to a simpler interlocking design instead of a ball joint to make sure it will still be able to operate

• [Overall size and components]

-Impact: [Med]

-  Mitigation: If some components are too big for the interior of the arm we can create an outer housing to ensure the components are still safe from exterior harm

# Open Questions

• [Question]

How are we coding the switch into the system?

Where are all the cable runs for the fingers going to be located?

What thickness are we going to make the cable run for the finger lines? (Need to make sure lines flow smoothly for proper hand operation)

# Next Meeting

Date/Time: [2026-01-17, 5:00-6:00?]

Proposed agenda: Check progress on week 1 meeting and check on objectives.

Pre-work: review blender models and circuit design.